CHANGE REQUEST FORM

CBE Super App — CPS Action  |  UAT Environment — SERVICES Table Schema Change

Hi DevOps / Release Management Team,

We are requesting a change to the UAT environment for the CBE Super App — CPS Action project. Below is the summary of the proposed changes, the impact assessment, and the implementation plan for your review and approval.

📋  Overview

•  Requested By: DAWIT GIRMA — CPS Team Lead

•  Priority: 🟡 Medium

•  Target Deployment: Upon approval

•  Associated Ticket(s): SERVICES table schema update — add IS_PL_ACCOUNT column (UAT Oracle DB)

🔍  Description & Justification

The CPS Action service now validates that a GL account configured as a Product GL Account on a service record is correctly flagged as a P&L (Profit & Loss) account in the core banking system before allowing a create or update operation to proceed. To support this validation and persist the P&L flag alongside the service record, the SERVICES table in Oracle requires a new column IS_PL_ACCOUNT NUMBER(1) DEFAULT 0 NOT NULL, protected by a CHECK constraint.

⚡  Impact & Components Affected

•  Code Repository: cbe-super-app-cps-action — feature already merged on dev branch and promoted to staging

•  Database Schema: Yes — one new column and one new CHECK constraint added to the SERVICES table in Oracle (UAT). No existing columns, indexes, foreign keys, or other tables are altered or removed.

•  Environment Variables: No changes required.

•  Compliance Risk: 🟢 Low — the column defaults to 0 (false) for all existing rows. No existing service records are affected. No financial ledger calculations are modified. The change is fully backward-compatible and additive only.

ℹ  All existing SERVICES rows will automatically receive IS_PL_ACCOUNT = 0 as the DEFAULT. No data migration or backfill script is required.

What Is Changing

Column: IS_PL_ACCOUNT  NUMBER(1)  DEFAULT 0  NOT NULL

A boolean-style flag stored as NUMBER(1). When 1, the Product GL Account linked to this service is confirmed to be a P&L account. When 0 (default), no P&L flag is set. The CPS Action service writes this flag at create/update time after querying the core banking account lookup.

Constraint: CHK_SERVICES_IS_PL_ACCOUNT  CHECK (IS_PL_ACCOUNT IN (0, 1))

Ensures only the values 0 or 1 can be stored in the column, enforcing data integrity at the database layer independently of the application.

Full Target Table Definition (for reference)

CREATE TABLE SERVICES (
    ID                          RAW(16)       DEFAULT SYS_GUID() PRIMARY KEY,
    ACCESS_LIST_ID              RAW(16)       UNIQUE NOT NULL,
    SERVICE_CODE                VARCHAR2(64)  NOT NULL,
    MINIMUM_FRAUD_AMOUNT        NUMBER(19, 4) NOT NULL,
    IS_PL_ACCOUNT               NUMBER(1)     DEFAULT 0 NOT NULL,     -- NEW
    PRODUCT_GL_ACCOUNT_NUMBER   VARCHAR2(16),
    PRODUCT_GL_ACCOUNT_CURRENCY VARCHAR2(3),
    CREATED_AT                  TIMESTAMP     DEFAULT SYSTIMESTAMP,
    LAST_MODIFIED_AT            TIMESTAMP     DEFAULT SYSTIMESTAMP,
    IS_DELETED                  NUMBER(1)     DEFAULT 0,
    DELETED_AT                  TIMESTAMP,
    CONSTRAINT CHK_SERVICES_IS_DELETED
        CHECK (IS_DELETED IN (0, 1)),
    CONSTRAINT CHK_SERVICES_IS_PL_ACCOUNT                             -- NEW
        CHECK (IS_PL_ACCOUNT IN (0, 1)),
    CONSTRAINT FK_SERVICES_ACCESS_LIST_ID
        FOREIGN KEY (ACCESS_LIST_ID) REFERENCES ACCESS_LISTS (ID) ON DELETE CASCADE,
    CONSTRAINT FK_SERVICES_PRODUCT_GL_ACCOUNT_NUMBER
        FOREIGN KEY (PRODUCT_GL_ACCOUNT_NUMBER) REFERENCES ACCOUNTS (ACCOUNT_NUMBER) ON DELETE CASCADE,
    CONSTRAINT CHK_SERVICES_PRODUCT_GL_ACCOUNT_CURRENCY
        CHECK (PRODUCT_GL_ACCOUNT_CURRENCY IN ('ETB', 'USD', 'GBP', 'EUR'))
);
CREATE INDEX IDX_SERVICES_ACCESS_LIST_ID ON SERVICES(ACCESS_LIST_ID);

🛠  Deployment & Rollback Plan

Deployment Steps:

1.  Connect to the UAT Oracle database instance.

2.  Execute the migration script below against the UAT schema:

-- Step 1: Add the IS_PL_ACCOUNT column
ALTER TABLE SERVICES
    ADD (IS_PL_ACCOUNT NUMBER(1) DEFAULT 0 NOT NULL);

-- Step 2: Add the CHECK constraint
ALTER TABLE SERVICES
    ADD CONSTRAINT CHK_SERVICES_IS_PL_ACCOUNT
    CHECK (IS_PL_ACCOUNT IN (0, 1));

3.  Verify the column and constraint were created successfully (see QA step 1 below).

4.  Deploy the updated CPS Action application image to the UAT Kubernetes namespace.

Rollback Plan:

If any issues arise, execute the rollback script below to remove the column and constraint. No data loss occurs on rollback — the column contains no business-critical data (it is a derived flag populated by the application at write time).

-- Rollback Step 1: Drop the CHECK constraint
ALTER TABLE SERVICES
    DROP CONSTRAINT CHK_SERVICES_IS_PL_ACCOUNT;

-- Rollback Step 2: Drop the column
ALTER TABLE SERVICES
    DROP COLUMN IS_PL_ACCOUNT;

🧪  QA / Verification Steps

Run the following checks on UAT after migration and deployment:

1.  Schema verification: Schema verification — confirm IS_PL_ACCOUNT appears with DATA_TYPE = NUMBER, NULLABLE = N, DATA_DEFAULT = 0:

SELECT COLUMN_NAME, DATA_TYPE, NULLABLE, DATA_DEFAULT
FROM   ALL_TAB_COLUMNS
WHERE  TABLE_NAME  = 'SERVICES'
AND    COLUMN_NAME = 'IS_PL_ACCOUNT';
-- Expected: 1 row returned

2.  Constraint verification: Confirm CHK_SERVICES_IS_PL_ACCOUNT is listed:

SELECT CONSTRAINT_NAME, CONSTRAINT_TYPE, SEARCH_CONDITION
FROM   ALL_CONSTRAINTS
WHERE  TABLE_NAME      = 'SERVICES'
AND    CONSTRAINT_NAME = 'CHK_SERVICES_IS_PL_ACCOUNT';
-- Expected: 1 row returned

3.  Existing row default: Confirm all existing rows defaulted to 0:

SELECT COUNT(*) FROM SERVICES WHERE IS_PL_ACCOUNT != 0;
-- Expected: 0

4.  P&L validation — accepted: Via the CPS Action API, create or update a service using a GL account that IS flagged as a P&L account in the core system. The request should succeed and IS_PL_ACCOUNT should be stored as 1.

5.  P&L validation — rejected: Via the CPS Action API, create or update a service using a GL account that is NOT flagged as a P&L account. The request should be rejected with a validation error before any DB write.

6.  Constraint guard: Confirm the DB-layer constraint rejects invalid values:

-- Should raise ORA-02290: check constraint violated
INSERT INTO SERVICES (ACCESS_LIST_ID, SERVICE_CODE, MINIMUM_FRAUD_AMOUNT, IS_PL_ACCOUNT)
VALUES (SYS_GUID(), 'TEST', 0, 5);

Please review the attached/linked details and reply with your approval or feedback at your earliest convenience.

Best regards,

Sign-Off

| Role | Name | Title | Contact / Signature |
| --- | --- | --- | --- |
| Requested By | DAWIT GIRMA | CPS Team Lead | future-world3000@proton.me |
| Checked By |  |  |  |
| Reviewed By |  |  |  |
| Approved By |  |  |  |