CHANGE REQUEST FORM

CBE Super App — CPS Action  |  Bug Fix Release — Staging

Hi DevOps / Release Management Team,

We are requesting a change to the Staging environment for the CBE Super App — CPS Action project. Below is the summary of the proposed changes, the impact assessment, and the implementation plan for your review and approval.

📋  Overview

•  Requested By: DAWIT GIRMA — CPS Team Lead

•  Priority: 🔴 High

•  Target Deployment: June 5, 2026, at 10:00 AM EAT

•  Associated Ticket(s):

•  #10005 — Customer Segmentation Limit Not Displayed in CPS  (Re-Opened / Critical)

•  #9975 — Access Denied in Customer Segment Section During Bulk Service Action  (Fixed / Critical)

•  #9947 — Customer Section Displays SuperApp Activation Branch Instead of Holding Branch  (Fixed / Critical)

•  #9533 — Missing Reason Field for Disable/Enable Service in Bulk Service Action  (Fixed / Major)

🔍  Description & Justification

This release resolves four confirmed bug reports raised by QA (Ruth Tadesse) against the CPS portal. The fixes address an access-denied regression on the Bulk Service / Customer Segment endpoint, a wrong branch name being displayed for customers whose SuperApp was activated from a different branch, a missing is_pl_account field on bulk enable/disable service actions, and an outstanding customer segmentation limit display issue. All fixes are targeted, backward-compatible code changes with no new database schema alterations.

⚡  Impact & Components Affected

•  Code Repository: cbe-super-app-cps-action — bug-fix commits on dev branch

•  Database Schema: No — no new columns, tables, or migrations required. Application-layer changes only.

•  Environment Variables: No changes required.

•  Compliance Risk: 🟢 Low — changes are limited to read-path corrections, middleware routing, and field mapping. No financial calculations, approval flows, or ledger operations are modified.

🐛  Bug Fix Details

#10005 — Customer Segmentation Limit Not Displayed in CPS

Status: Re-Opened   |   Priority: Critical

Root Cause: The RequestDeleteCustomerSegmentation case in the Authorize switch was placed after the unmarshal block. Delete operations do not carry a CurrentAction payload, so the unmarshal returned nil and triggered an early return before the delete could execute. This left the segmentation record in a stale state that the frontend could not render, causing the limit information to appear blank.

Fix Applied: The delete case is now handled at the top of the Authorize switch, before the unmarshal step, so it returns immediately without attempting to parse a missing payload. UpdatedAt is also now stamped on the service-layer snapshot before the CPS action is created, ensuring the audit diff captures the correct timestamp.

Files Changed:

◦  internal/service/customer_segmentation/customer_segmentation.go

◦  internal/storage/persistance/customer_segmentaion/repository.go

#9975 — Access Denied in Customer Segment Section During Bulk Service Action

Status: Fixed   |   Priority: Critical

Root Cause: The CPSActionRouteGuard middleware validated POST /bulk_services against the cpsActionRegistry, which mapped "POST bulk_services" to the BULKSERVICE action type. Because BULKSERVICE was not assigned to the user's role, every request to the Customer Segment section under Bulk Service was rejected with ErrorOperationNotAllowed.

Fix Applied: The "POST bulk_services" entry has been commented out from cpsActionRegistry in action_registry.go, removing the erroneous action gate. "cps_users" has been added to the middleware whitelist so CPS user management endpoints bypass the registry independently. The cps_users registry entries have been consolidated from six granular path patterns to four canonical ones, eliminating a duplicate registration that was causing redundant permission lookups.

Files Changed:

◦  internal/handlers/middleware/action_registry.go

◦  internal/handlers/middleware/middleware.go

#9947 — Customer Section Displays SuperApp Activation Branch Instead of Holding Branch

Status: Fixed   |   Priority: Critical

Root Cause: In customer_service.go, GetCustomerDetailByID was unconditionally overwriting DateOfBirth, Email, Gender, and PhoneNumber with values from the core banking response — including empty strings. A copy-paste error also set MaritalStatus from Email. Empty-string overrides reset the correct holding-branch value to empty, causing the frontend to fall back to the SuperApp activation branch.

Fix Applied: The core-result merge now applies each field conditionally: a value is only written if the core response is non-empty. The MaritalStatus ← Email copy-paste error has been corrected. PhoneNumber is now read from the correct PhoneNumber field instead of PhoneNo.

Files Changed:

◦  internal/service/customer/customer_service.go

#9533 — Missing Reason Field for Disable/Enable Service in Bulk Service Action

Status: Fixed   |   Priority: Major

Root Cause: CreateServiceRequest and UpdateServiceRequest DTOs did not include the is_pl_account field. When the bulk enable/disable handler built its payload the field was silently dropped during JSON bind, causing P&L validation to behave inconsistently and the action reason to be lost in the audit trail. Additionally, the service Create/Update paths called the external account validation API even for P&L accounts (which are not in the standard account registry), producing validation failures.

Fix Applied: is_pl_account *bool has been added to both CreateServiceRequest and UpdateServiceRequest. The Create and Update service methods now branch on IsPlAccount: if true, a synthetic AccountDetail is constructed locally (bypassing the external lookup) and inserted into the ACCOUNTS table; if false, the existing external validation path runs. The Oracle INSERT query now includes the is_pl_account column and its bind variable.

Files Changed:

◦  internal/constants/dto/services/request.go

◦  internal/service/services/services.go

◦  internal/storage/persistance/services/repository_oracle.go

🛠  Deployment & Rollback Plan

Deployment Steps:

1.  Merge the bug-fix commits from dev into staging via pull request on GitHub.

2.  Trigger the Jenkins pipeline for the staging branch. The ArgoCD stage will automatically update the image tag and sync the deployment to the Kubernetes staging namespace.

3.  Confirm all staging pods are healthy after ArgoCD sync completes.

Rollback Plan:

Revert the staging branch to the previous HEAD and re-trigger the Jenkins pipeline. No database changes are involved — rollback is a pure image revert via ArgoCD. All fixes are additive or corrective code changes with no destructive side effects.

🧪  QA / Verification Steps

Test the following scenarios on staging after deployment:

1.  Bug #10005 — Segmentation Limit Display

–  Navigate to Customer Segmentation → access a customer under Customer Role.

–  Verify the limit information is displayed correctly with no blank or stale values.

–  Delete a segmentation record through the approval flow and confirm it is permanently removed.

2.  Bug #9975 — Bulk Service / Customer Segment Access

–  Log in to CPS → navigate to Bulk Service Action → open the Customer Segment section.

–  Verify no 403 / ErrorOperationNotAllowed error is returned.

–  Confirm the customer segment list loads successfully.

3.  Bug #9947 — Customer Holding Branch

–  Log in to CPS → navigate to the Customer Section.

–  Search for a customer whose account was opened in Branch A but SuperApp activated from Branch B.

–  Verify the displayed branch is the holding branch (Branch A), not the activation branch (Branch B).

–  Verify date_of_birth, email, gender, and phone_number are populated correctly and not blank.

4.  Bug #9533 — Reason Field / P&L Service

–  Log in to CPS → Bulk Enable/Disable → Single Enable → enter Branch/Code.

–  Verify the reason field is present and recorded in the audit trail.

–  Create a service with is_pl_account = true and a P&L GL account — should succeed.

–  Create a service with is_pl_account = false and a non-P&L GL account — external validation should run.

Please review the attached/linked details and reply with your approval or feedback by June 5, 2026 at 17:00 EAT.

Best regards,

Sign-Off

| Role | Name | Title | Contact / Signature |
| --- | --- | --- | --- |
| Requested By | DAWIT GIRMA | CPS Team Lead | future-world3000@proton.me |
| Checked By |  |  |  |
| Reviewed By |  |  |  |
| Approved By |  |  |  |